Contact:	Nick Coccia - NAAMS Project Manager

Mobile: 248-860-2717

nickjcoccia@aol.com

| MEETING REPORT |
| --- |
| Meeting Date: | September 07, 2016 |
| Subject: | NAAMS Global Assembly Components - Meeting Report |
| Issue Date: | September 13, 2016 |
| Prepared by: | Nick Coccia – NAAMS Project Manager |
| Next Meeting Date: | December 07, 2016 |
| Meeting Location: | United States Council for Automotive Research, USCAR 1000 Town Center Drive – Suite 300 - Southfield, Michigan, 48075 |

| 2016 Meeting Dates: | March 02 | June 01 | September 07 | December 07 |
| --- | --- | --- | --- | --- |

| Team Member Attendance |
| --- |
| Att. | Name | Phone | Email | Company Name |
| CHAIRPERSON |
| X | Bode, G. | 248-368-4071 | gary.bode@comau.com | Comau Inc. (Mobile 248-867-8840) |
| MEMBERS |
|  | No Representation Personnel | Chrysler |
| X | Hurst D. | 810-399-7394 | dennis.hurst@gm.com | General Motors Company |
|  | Wideman, G. | 248-343-9921 | gerard.wideman@gm.com | General Motors Company |
| * | Westveer, R. A. | 313-805-6449 | rwestvee@ford.com | Ford Motor Company |
| ADVISORS |
|  | Bowdich, R. A. | 248-632-0694 | rbowdich@destaco.com | Destaco |
|  | Corneille, J. | 586-873-1243 | JoeC@Freertool.com | Freer Tool and Die |
| X | Lipari, J. | 810-588-7118 | jlipari@techrim.com | TechRim |
|  | Lorenz, S. | 248-305-5511 | SHL@Tunkers.com | Tunkers Inc. |
| X | Taylor K. | 586-795-4227 | ken.talor@kukanao.com | KUKA Systems NA LLC |
|  | Thomas, T. | 586-915-9515 | tthomas@Ewelker.com | Welker Bearing Company |
| OTHER ATTENDEES |
|  | Likens, J. | 810-357-7625 | John_likins@btmcorp.com | BTM Corp. |
| X | Muehlheim, C. | 440-821-3449 | Cm@zaytran.com | Zaytran Inc. |
| X | Browning, W. | 248-828-5704 | wbrowning@ewelker.com | Welker Bearing Company |
|  | Caples M. | 734-395-7625 | caplesm@nsk-corp.com | NSK Corp. |
| X | Basken, D. | 847-843-9105 | dbasken@misuiusa.com | MISUMI USA, Inc. |
|  | Jones, C. | 734-320-9009 | jonesc@nsk-corp.com | NSK Corp. |
| X | Finnigan, P. | 248-606-2134 | pfinnigan@destaco.com | DESTACO |
| X | Purchase, M. | 847-513-3314 | mpurchase@daytonlamina.com | Dayton Lamina Corp. |
| X | Schmoekel R. | 586-876-9820 | ryan.schmoekel@hilti.com | Hilti |
|  | Owen, M. | 586-615-7340 | mowen@smcusa.com | SMC Corp. |
| X | Hagen, K. |  | khagan@misumiusa.com | MISUMI USA, Inc. |
|  | Riley, M. |  | rileym@nsk-corp.com | NSK Corp. |
| NAAMS PROJECT MANAGEMENT |
| X | Coccia, N. | 248-860-2717 | nickjcoccia@aol.com | USCAR Project Manager |
| * | Denotes absence with notification. |  |

| Action Item List |
| --- |
| Item | Action Item | Responsible Personnel |
| 4. | Medium Duty Drop Away Leaf Risers: Nick to have NAAMS pages created. | Coccia |
| 5. | Medium Duty Drop Away Leaf Assembly: Gary Bode to check updated assembly drawings and send to nick to have NAAMS pages created. | Bode |
| 6. | Aluminum Build-up on Locating Pins: Suppliers/Manufacturers are to continue with test case studies and report to the team at the next meeting. | All |
| 7. | NAAMS Trim/Chassis Final Group: Ken Taylor shall continue working with KUKA TCF Group. | Taylor |
| 8. | Stack Riser: Add ISO views to accurately depict angled sides on details for manufacturing purposes. | Coccia |
| 9. | Riser Angle Brackets: Misumi to review all of Section E, and will create a common equivalency chart for various metals. | Basken |
| 10. | System Level Equipment: Ken will provide Nick with preliminary information and Nick will distribute to team members for review at the next meeting. | Taylor |
| 11. | NAAMS Light Screen Covers: Ken Taylor to create prelim inary drawings and send to nick for team review. G. Bode to share COMAU feedback. | Taylor/Bode |
| 12. | Palm Button Stands: Fix Palm Buttom note. | Coccia |
| 13. | Wedge Brackets: Fix “WELD INSIDE AND OUTSIDE OF TUBE” note. | Coccia |
| 14. | Gripper Components: Team members to discuss and explore common component body configurations for 32 and 40mm components. | All |

| Meeting Report Discussion Items |
| --- |
| Item | Topics | Sect. | Pages |
| 1. | Introductions: Gary Bode opened the meeting at 7:30 AM | - | - |
| 2. | Approval of June 01, 2016 Meeting Report: Those in attendance approved the report as submitted. | - | - |
| 3. | Web Site Update: None. | - | - |
| 4. | Medium Duty Drop Away Leaf Risers: The team reviewed the Techrim FEA’s and agreed they were adequate for validation. It was then agreed that the Top and Side Mount Riser pages be created and published once checked for errors by N. Coccia. | E | 31 & 32 |
| 5. | Medium Duty Drop Away Leaf Assembly Drawings: G. Bode shall check, scan, and send back to N. Coccia once he completes his evaluation and mark-ups. | N | Various |
| 6. | Aluminum Build-up on Locating Pins: Various suppliers will continue testing pins for wear utilizing aluminum sheets. It appears that DLC coatings remain to be the most suitable solution based on preliminary studies. Testing shall continue and team members shall continue to share information as | I & P | Various |
| 7. | NAAMS Trim/Chassis Final Group: Ken Taylor continues to explore and work with the KUKA TCF Group to establish this particular NAAMS portal. | TBD | TBD |
| 8. | Stack Riser: This page requires an ISO view added. N. Coccia shall check the status. | E | 12 & 13 |
| 9. | Riser Angle Brackets: Misumi representatives would like to review the entire section and mark up some potential issues they see as missing or potentially incorrect. They will download a copy from the web, modify it, and send it to Nick. They will also take a copy of the Materials Cross Reference Excel file from the web site, and create a separate sheet tab identifying “common” metal callouts. The current tab identifies metals from a metallurgist perspective, and does not adequately provide “real world” callouts for various metals. G. Bode indicated that COMAU/Fiat is going through the same process and will share this information with the team. | E | All |
| 10. | System Level Equipment: Ken Taylor will continue with this objective. | Y | TBD |

| New Items |
| --- |
| - | NAAMS Light Screen Covers: Ken Taylor discussed updating the covers to include a hole for electrical provisions, which includes adding approximately 3” of length. He will create preliminary drawings G. Bode will discuss this objective with COMAU personnel to get their feedback. | R | -12 |
|  | Palm Button Stands: The title on these pages indicates Palm Buttom. Fix. | R | 17 & 18 |
|  | Wedge Brackets: It appears that a “WELD INSIDE AND OUTSIDE OF TUBE” note is not appearing on various pages within this section. | Y | 30, 31 &32 |
|  | Gripper Components: G. Bode requested the team explore this subject in a similar fashion as Power Clamps. The objective is to develop a common envelope for core body configurations, and to work with suppliers on reducing costs. The team agreed to explore the subject at the next meeting, identifying 32 and 40mm components as a potential targets. | G | Various |
| Conclusion/Next Meeting |
| - | Conclusion/Next Meeting: The meeting concluded at 9:00AM. The next scheduled meeting shall be held on Wednesday, December 07, 2016, at 1000 Town Center Drive - Suite 300, Southfield, MI. 48075 | - | - |

| Email Distribution List |
| --- |
| Name | Phone | Email | Company Name |
| Bargerhuff F. | 586.202.2772 | j.frank.bargerhuff@chrysler.com | FCA |
| Basken, D. | 847-843-9105 | dbasken@misuiusa.com | MISUMI USA, Inc |
| Beels, B. | 586-713-6074 | bbeels@eandesp.com | E & E Special Products |
| Bereznicki, R. | 586-489-7129 | rod.bereznicki@kukanao.com | KUKA NAO |
| Bode, G. A. | 248-368-4071 | gary.bode@comau.com | Comau LLC. (Cell 248-867-8840) |
| Bowdich, R. A. | 248-632-0694 | rbowdich@destaco.com | Destaco, Inc. |
| Browning, W. | (248) 828-5704 | wbrowning@ewelker.com | Welker Engineered Products |
| Caples, M. | 734-395-7625 | caplesm@nsk-corp.com | NSK Corporation |
| Corneille, J. | 586-873-1243 | JoeC@Freertool.com | Freer Tool and Die |
| Dang, Y. | 847-373-4929 | ydang@misumiusa.com | MISUMI USA, Inc. |
| Desaele, C. | 248 763-7155 | curtis.desaele@waltonen.com | Waltonen Engineering, Inc. |
| Eppensteiner, J. | 734-478-5530 | eppensj@nsk.com | NSK Corp. |
| Finnigan, P. | 248 606-2134 | pfinnigan@destaco.com | Destaco, Inc. |
| Gregorie, D | 847-843-9105 | dgregorie@misumiusa.com | MISUMI USA, Inc. |
| Hagen, K. |  | khagan@misumiusa.com | MISUMI USA, Inc. |
| Hurst D. | 810-399-7394 | dennis.hurst@gm.com | General Motors Company |
| Jones, C. | 734-320-9009 | jonesc@nsk-corp.com | NSK Corp. |
| Korneffel, D. |  | Doug.korneffel@partsolutions.com | CADENAS PARTsolutions |
| Likins, J. | 586-493-6365 | john_likins@btmcorp.com | BTM Corp. |
| Lipari, J. | 810-588-7118 | jlipari@techrim.com | TechRim |
| Lorenz, S. | 248-305-5511 | SHL@Tunkers.com | Tunkers, Inc. |
| Loxley-Smith, J. | 248-732-7601 | Justin.loxley-smith@partsolutions.com | CADENAS PARTsolutions |
| Luca C. |  | cluca@ misumiusa.com | MISUMI USA, Inc. |
| Lutz, P. J. | 586-978-3800 | plutz@eandesp.com | E & E Special Products LLC |
| Jones C. | 734-320-9009 | jonesc@nsk-corp.com | NSK Corp. |
| Manes, E. |  | emanes@smcusa.com | SMC Corp. |
| McArthur, B. | 810-523-2722 | billm@mescosys.com | MESCO |
| Michon, R. | 586-795-2000 | rmichon@kukausa.com | Kuka Flexible Production Systems |
| Middlebrook, R. | 847-513-3314 | rmiddlebrook@misumiusa.com | MISUMI USA, Inc. |
| Mile, J. | 810-245-1690 | jimm@midstatesbolt.com | Mid-States Bolt & Screw Co. |
| Miller, C. | 248-924-5333 | cmiller@techrim.com | TechRim |
| Muehlheim, C. | 440-821-3449 | Cm@zaytran.com | Zaytran Inc. |
| Niezgoda, J. | 586-759-2030 | jimniez@classi-co.com | Classic Design |
| Owen, M. | 586-615-7340 | mowen@smcusa.com | mowen@smcusa.com |
| Petit, B. | 810-364-4567 | brian_petit@btmcorp.com | BTM Corporation |
| Petlich, E. | 313-390-2102 | ed.petlic@ford.com | Ford Motor Company |
| Purchase, M. | 847-513-3314 | mpurchase@daytonlamina.com | Dayton Lamina Corp. |
| Rea, S |  | suzanna.rea@hilti.com | Hilti |
| Redante, D. |  | detlef.redante@de.opel.com | General Motors Company |
| Riley, M. |  | rileym@nsk-corp.com | NSK Corp. |
| Sanders, A. | 810-364-4567 | andy_sanders@btmcorp.com | BTM Corporation |
| Schmoekel R. | 586-876-9820 | ryan.schmoekel@hilti.com | Hilti |
| Smith, D. | 586-565-2698 | Dave.Smith@Freertool.com | Freer Tool and Die |
| Somers, S. R. | 810-744-0123 | scotts@midstatesbolt.com | Mid-States Bolt & Screw Co. |
| Spease, M. | 313-531-0531 | mspease@ratiomachining.com | Hirzel-Jones |
| Steed, J. | 248-821-8860 | jsteed@freestateboring.com | Free-state Boring Inc. |
| Taylor, K. | 586-795-2000 | ken.taylor@kukanao.com | Kuka Flexible Production Systems |
| Thomas, T. | 586-915-9515 | Tthomas@Ewelker.com | Welker Bearing Company |
| Velchanshy, M. |  | mvelchansky@smcusa.com | SMC Corp. |
| Westveer, R. A. | 313-805-6449 | rwestvee@ford.com | Ford Motor Company |
| Wideman, G. | 248-343-9921 | gerard.wideman@gm.com | General Motors Company |
| Williams, D. | 317-738-5028 | williad@nskprecision.com | NSK Precision America |
| Yokes, T |  | tony.yokes@valiantmachine.com | Valiant International |
| NAAMS PROJECT MANAGER |
| Coccia, N. J. | 248-860-2717 | nickjcoccia@aol.com | Consultant & KUKA NAO Rep. |